**Sample WBS. For expansion with sub-tasks and delegation. For lay-out in Click up**

1. Sprint 1

1.1 Project Management (30 hours)

1.1.1 Project Planning (10 hours) - Member A

1.1.2 Team Meetings (10 hours) - Member B

1.1.3 Progress Tracking (10 hours) - Member C

1.2 Requirements Analysis (60 hours)

1.2.1 Gathering Requirements (20 hours) - Member D

1.2.2 Analyzing Requirements (20 hours) - Member A

1.2.3 Documenting Requirements (20 hours) - Member B

2. Sprint 2

2.1 Design (60 hours)

2.1.1 System Architecture Design (20 hours) - Member C

2.1.2 Database Design (20 hours) - Member D

2.1.3 User Interface Design (20 hours) - Member A

2.2 Implementation (90 hours)

2.2.1 Coding (60 hours) - Member B

2.2.2 Unit Testing (30 hours) - Member C

3. Sprint 3

3.1 Implementation (90 hours)

3.1.1 Coding (60 hours) - Member D

3.1.2 Unit Testing (30 hours) - Member A

3.2 Testing (45 hours)

3.2.1 Integration Testing (15 hours) - Member B

3.2.2 System Testing (15 hours) - Member C

3.2.3 User Acceptance Testing (15 hours) - Member D

4. Sprint 4

4.1 Testing (45 hours)

4.1.1 Integration Testing (15 hours) - Member A

4.1.2 System Testing (15 hours) - Member B

4.1.3 User Acceptance Testing (15 hours) - Member C

4.2 Deployment (60 hours)

4.2.1 Deployment Planning (20 hours) - Member D

4.2.2 Actual Deployment (20 hours) - Member A

4.2.3 Post-Deployment Review (20 hours) - Member B

5. Sprint 5

5.1 Refactoring and Optimization (90 hours)

5.1.1 Code Refactoring (60 hours) - Member C

5.1.2 Performance Optimization (30 hours) - Member D

5.2 Documentation (60 hours)

5.2.1 Technical Documentation (30 hours) - Member A

5.2.2 User Manual (30 hours) - Member B

6. Sprint 6

6.1 User Training (60 hours)

6.1.1 Preparing Training Materials (30 hours) - Member C

6.1.2 Conducting Training Sessions (30 hours) - Member D

6.2 Project Closure (30 hours)

6.2.1 Final Project Review (15 hours) - Member A

6.2.2 Project Sign-off (15 hours) - Member B